## Slide 1
QUALITY CHECK OF ENGINEERING
DOCUMENTS FOR INGENIA
Wangjun SHEN
Notes: Good morning, everyone.
Welcome to join in my presentation.
My name is Wangjun SHEN, and today’s topic is Quality check of Engineering Documents for INGENIA.

## Slide 2
TABLE OF CONTENT
02 Project Scope
03 Risks & Budget
04 Roles & Responsibilities
05 Communication Strategies
06 Project Stakeholders
07 Deliverables & Project Evaluation Criteria
09 Project Schedule
08 Implementation Plan
01 Project Background & Description
Notes: Today, we will navigate through various key aspects of our project, "Quality Check of Engineering Documents for Ingenia."
Each of these components plays a vital role in ensuring the success and effectiveness of our project.
Let's dive into each of these topics to gain a comprehensive understanding of our undertaking.

## Slide 3
Part 01 Project Background & Description
Client-focused consulting firm
Expertise in Project Management, Engineering, Design & Drafting, and Risk Management.
Support throughout the project lifecycle
INGEDIA
Implementing AI for engineering document quality checks
Comparison between automated and manual checklists
Recommends tools for process flow automation and time tracking,
Project Description
Notes: Ingenia, a client-focused consulting firm, provides specialized engineering and design services globally. Their expertise spans the entire project lifecycle, ensuring tailored solutions from conception to project closure. Implementing AI for engineering document quality checks promises enhanced efficiency and accuracy through automated processes. Despite the benefits, challenges such as algorithm accuracy, technical language interpretation, and stakeholder acceptance must be addressed for successful implementation. Overcoming these hurdles is crucial to realizing the potential of AI-driven quality assurance in engineering document management.

## Slide 4
Part 02 Project Scope
Inclusions | Exclusions
User-centric digital checklist via Figma wireframes | Limited automation implementation (focus on research and recommendations)
Comprehensive automation technology research with documented findings | No integration of dashboard with Drawboards
Recommendations & solution design documentation | Working application for process flow management and time tracking
Notes: Our project is multi-faceted, focusing on three core objectives. Firstly, we're developing a user-centric digital checklist using Figma wireframes, ensuring it meets the specific needs of our users for seamless interaction. Secondly, we're conducting exhaustive research on automation technology, documenting our findings to guide future strategies effectively. Lastly, we're dedicated to delivering concrete recommendations and solutions supported by comprehensive documentation, aiming to drive significant improvements in our processes and workflows.
While our project is ambitious, it's crucial to clarify our current limitations. Firstly, we're focusing on researching and recommending automation strategies rather than full-scale implementation. This allows us to establish a robust foundation for future endeavors. Secondly, we're not integrating the dashboard with Drawboards to maintain focus and allocate resources effectively. Lastly, we're excluding the development of a working application for process flow management and time tracking, as these functionalities are beyond our project's current scope.

## Slide 5
Part 03 Risk & Budget
Risk | Probability | Impact
Unfamiliarity with Checklist Items and Drawings | 90% | High
Inaccurate AI Checklist | 80% | High
Resistance to Change | 50% | Medium
Technical Limitations of AI | 70% | High
Budget
About 20 Hours/Person/Week
Team Members: 4
Total Week: 13
Total Time: 1040 Hours
Notes: Our project faces several risks that must be carefully managed. Firstly, there's a high probability of encountering unfamiliarity with checklist items and drawings, which could have a significant impact on our progress. Additionally, the risk of inaccuracies in the AI checklist is also high, posing a considerable threat. Resistance to change, though less likely, still presents a medium-level risk that needs attention. Finally, technical limitations of AI pose another significant risk, albeit slightly less probable than others, but with a high potential impact on our project's success.
Our budget for this project is calculated based on a standard allocation of 20 hours per person per week, with a team consisting of 4 members. Over the course of 13 weeks, this totals to 1040 hours of work. This allocation ensures sufficient resources to accomplish our project objectives effectively within the specified timeframe.

## Slide 6
Part 04 Roles & Responsibilities
Role | Nikita | Wangjun | Ratna | Sneha
Requirement Analyst | × |  |  | 
Research on OCR and Process Management Tools | × | × | × | ×
Prototyping Specialist |  | × |  | ×
Debugging OCR prototype |  |  | × | 
Automation Specialist | × |  | × | 
Debugging Automation Code |  |  |  | ×
Quality Assessment of Automated Checklist |  | × |  | 
Documentation Lead |  |  |  | ×
Workflow Designer | × |  |  | 
Notes: In our team, roles are distributed strategically to leverage each member's expertise effectively. Nikita takes charge of requirement analysis and workflow design, ensuring a clear understanding of project needs and streamlined processes. Wangjun focuses on prototyping and quality assessment, contributing to the development and refinement of our tools. Ratna shares responsibilities in prototyping and automation, with a specific focus on debugging and ensuring the reliability of our systems. Sneha plays a vital role in research, debugging, and documentation, ensuring thoroughness and clarity in our project's documentation and implementation. This distribution of roles ensures a balanced approach to tackling the various aspects of our project, maximizing our team's capabilities and efficiency.

## Slide 7
Part 05 Communication Strategies
Target Audience | Purpose | Frequency | Method of Communication
Team Members’ Communication | Collaboration, tracking progress， addressing any challenges | Weekly, or as needed. | Teams Call, WhatsApp, Collaboration on Microsoft Teams
Project Mentor Communication | Show the progress, get validation and feedback, and obtain guidance | Weekly, or as needed. | Email communication, Teams Meeting, Teams Channel
Industry Supervisor Communication | To share the project status, get feedback and ensure expectations are being met | Fortnightly | Zoom Meeting, F2F Meetings5
Communication Logs: Meeting minutes recorded for all mentor and supervisor sessions
Collaboration Tool: All documents relating to the project will be shared on Microsoft teams
Emergency: Use phone or WhatsApp
Notes: We've set up different ways to talk to different people involved. For our team, we chat weekly or whenever needed using things like Teams Call and WhatsApp. We keep mentors updated weekly through emails and Teams Meetings. And every two weeks, we update industry supervisors on our progress using Zoom or in-person meetings. This way, everyone stays informed and can give feedback easily.
We've made plans for how we'll communicate during our project. We'll write down what we discuss in meetings with our mentors and supervisors. All our project documents will be shared on Microsoft Teams so everyone can access them easily. If there's an emergency or something urgent, we'll use our phones or WhatsApp to get in touch quickly. These simple rules help us stay organized and respond effectively to any situation.

## Slide 8
Part 06 Project Stakeholders
Stakeholders | Interests
End User | Have access to automated checklist and process flow management tool
Industry Supervisor | Ensure that the project scope meets their requirements and provide feedback on the progress of the project
Project Mentor | Provide guidance and feedback to the team, share industry knowledge, and help in ensuring that the project standards are met
Project Team | Meet client requirements and project goals, collaborate effectively and provide timely updates on the project status
Notes: We've identified different groups of people who are involved or interested in our project.
The end users are the ones who will actually use our automated checklist and process management tool. For them, it's important that these tools are easy to access and use.
Our industry supervisors want to make sure that our project meets their needs. They'll be checking in regularly to see how things are going and give us feedback.
Our project mentors are here to help us out. They'll offer advice and share their knowledge to make sure we're on the right track. They also want to make sure we're meeting the standards for the project.
And of course, there's us - the project team. We're responsible for making sure we meet the goals set by the client. We need to work together effectively and keep everyone updated on our progress.

## Slide 9
Part 07 Deliverables and Project Evaluation Criteria
Deliverables | Outcomes | Project Evaluation Criteria
Documentation of OCR Tools and Libraries Research | Document an analysis of various OCR tools and libraries, summarizing the findings to highlight each tool's accuracy, performance, and suitability for extracting data from engineering documents | Covers a large number of OCR tools and libraries; analyzes and compares the accuracy, performance and applicability of these libraries; clearly presents research results
Optimized OCR Implementation Code | Develop and optimize adaptable and reusable code for extracting accurate and meaningful data from engineering drawings | Code Efficiency Documentation Clarity Functionality
Automated Checklist Generation Code | Code module to automate checklist tasks using data extracted from engineering drawings | Check table generation for accuracy, completeness, adaptability and reusability.
Documentation of Process Management Tools Research | A detailed study of existing process management tools and time tracking tools, assessing their feasibility, advantages, disadvantages, and costs | Comprehensive research covers process management tools, assessing feasibility, advantages, disadvantages and costs.
Notes: We have several things we need to deliver as part of our project. First, we'll document our research on various OCR tools and libraries. This means we'll look into different software that can read and understand text from engineering documents. Then, we'll summarize what we find, including how accurate and fast each tool is, and how well it works for our needs.
Next, we'll create optimized code for the OCR process. This means we'll write and improve the computer code that makes the OCR work efficiently and effectively. We'll make sure it's easy to understand and can be used again in the future.
Another thing we'll do is create code for generating automated checklists. This means we'll write a program that can make lists automatically based on the information we get from the engineering drawings. We'll test this to make sure it's accurate and easy to use.
Finally, we'll research different tools for managing processes and tracking time. We'll look at what's already out there, see how well it works, and figure out if it's a good fit for our project. This research will help us make informed decisions about which tools to use.

## Slide 10
Part 08 Implementation Plan
Sprint | Time | Task
Sprint 1 | Week 1-2 | Project Scope and Planning
Sprint 2 | Week 2-3 | Research on Existing OCR Tools and Libraries
Sprint 3 | Week 4-6 | Implementation of OCR Tools and Libraries
Sprint 4 | Week 6 | Automation of Checklist
Sprint 5 | Week 7-10 | Updating Codes
Sprint 6 | Week 10-11 | Research on suitable tools for process flow management and time tracking
Sprint 7 | Week 11-12 | Refining Documentations
Sprint 8 | Week 13-14 | Presentation and Conclusion
Notes: We've divided our project into several sprints, each with its own timeframe and tasks. In the first sprint, which lasts for two weeks, we'll focus on defining the project scope and planning our approach. During the second sprint, which spans weeks two to three, we'll dedicate our efforts to researching existing OCR tools and libraries to understand what's available in the market.
The third sprint, lasting from week four to six, will involve implementing the chosen OCR tools and libraries into our project. By week six, in sprint four, we aim to have automated the checklist process. Sprint five, stretching from week seven to ten, will be dedicated to updating and refining our codes to ensure they're working optimally.
Moving on to sprint six, in weeks ten to eleven, we'll conduct research to find suitable tools for process flow management and time tracking. Sprint seven, during weeks eleven to twelve, will involve refining our project documentation to ensure everything is clear and comprehensive.
Lastly, in sprint eight, spanning weeks thirteen to fourteen, we'll prepare for the final presentation and conclusion of our project. Each sprint is designed to break down our project into manageable tasks and ensure steady progress towards our goals.

## Slide 11
Part 09 Project Schedule
Notes: Initially, we conduct project scope planning, analyze current processes, identify candidate tools, and develop a detailed project plan. In mid-March, we will look at existing OCR tools and libraries, create test code and evaluate their performance. Afterwards, we will automate the checklist and optimize the code based on the feedback.
At the same time, we are also studying existing process management tools. In mid-April, we will identify and evaluate multiple candidate tools and conduct a feasibility analysis. In May, after receiving feedback, we will optimize the relevant code.
In the final phase, we will prepare a comprehensive document that summarizes the research results and proposes tools and services. In early June, documentation will be presented to stakeholders and we will conduct a final report and presentation on the entire project.

## Slide 12
THANK YOU!!
Wangjun SHEN

## Slide 13
Done:
Received requirements and challenges from Ingenia
Conducted requirement analysis and identified potential solutions
Discussed solutions with the team and finalized scope and project schedule
Updated implementation plan and project schedule based on Georg's feedback
Conducted initial research on OCR tools
Conducted thorough research on Tesseract, PaddleOCR, KerasOCR, EasyOCR, and eDOCr
Identified candidate tools for implementation: PaddleOCR, eDOCr, Keras OCR (as backup), EasyOCR
Prepared documentation for project plan report
Reviewed first 20 checklist items with Georg
To Do:
Implement selected OCR tools (Ratna and Wangjun)
Document detailed research analysis (Ratna and Wangjun)
Meeting with Ingenia to clarify first 20 checklist items
Review next 20 checklist items with Georg and Ingenia (Sneha)
Explore pypdf and similar tools for checklist automation (Nikita)
Begin coding checklist automation after clarification from Ingenia (Sneha and Nikita)
Research Process Management and Time Tracking Tools (Nikita and Sneha)